| Project Planning Phase Product Backlog, Sprint Schedule, and Estimation: |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Sprint No | Duration (Weeks) | Start Date | End Date | Goals / Deliverables | Estimation | Notes |
|  | Sprint 1 | 1 | 2025-05- 01 | 2025-05- 07 | Requirement analysis, Firebase setup, architecture design | 10 | Setup Firebase (Auth, Firestore), design app flow |
|  | Sprint 2 | 1 | 2025-05- 08 | 2025-05- 14 | Compose UI screens development | 12 | Build Login, Signup, ChatRoom list, Message UI |
|  | Sprint 3 | 1 | 2025-05- 15 | 2025-05- 21 | Backend API and Firebase Integration | 13 | Integrate Auth, Firestore, Messaging via Firebase |
|  | Sprint 4 | 1 | 2025-05- 22 | 2025-05- 28 | Real-time messaging logic, chat room features | 14 | Join/create room, send/receiv e messages in real-time |
|  | Sprint 5 | 2 | 2025-05- 29 | 2025-06- 11 | Notification, personalization, testing & deployment | 15 | Push notifications, user settings, final testing |

| Product Backlog, Sprint Schedule, and Milestone Description and Deliverables: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Sprint No | Start Date | End Date | Milestone Description | Deliverables |
|  | Sprint 1 | 2025-05-01 | 2025-05-07 | Project kickoff, requirement analysis, Firebase setup | Requirements doc, Firebase (Auth, Firestore) initialized |
|  | Sprint 2 | 2025-05-08 | 2025-05-14 | UI Design and Compose implementation | UI for Login, Signup, Chat list and Message screens |
|  | Sprint 3 | 2025-05-15 | 2025-05-21 | Firebase integration with backend logic | Functional Auth, chat data handling via Firestore |
|  | Sprint 4 | 2025-05-22 | 2025-05-28 | Real-time messaging and chat room functionality | Working chat rooms, real-time send/receive features |
|  | Sprint 5 | 2025-05-29 | 2025-06-11 | Notification setup, personalization, testing | Push notifications, settings UI, tested and deploy-ready |